## Slide 1
Software Engineering
Weekly report “COALA”
Dorostkar Zahra
13.03.2019
Notes: <number>

## Slide 2
Project CHARTER
Project goals and vision
  To create an application to organize
  The implementation method is a Mobile application.
Project description
manages all the important aspects of classes, allowing to add classes, remove class, calculate your grades, and easily access information from any class, past or present.
1
Notes: <number>

## Slide 3
1
Architecture, high level design
Notes: <number>

## Slide 4
Архитектура, техническое решение / Architecture, high level design
Used technologies and development framework:
Java
CSS3 - basis for styles
Sqlite
1

## Slide 5
Designing the Entity diagram
Designing the UML diagram
Writing the scenarios
Detailed requirements are described
Gantt chart
Основные Достижения Отчетного Периода / Key Accomplishments For Reporting Period
1

## Slide 6
Schedule Accuracy
Past Accomplishments | Plan | Actual
Architecture designing | 23-03-2020 | 28-03-2020
UI programming | 17-04-2020 | 17-04-2020
Future Milestones | % | Plan | Forecast
Basic UI development | 50% |  | 
Merging, debugging, testing | 0% | 05-05-2020 | 08-05-2020
<number>
17-04-2020
20-04-2020
Notes: Provide milestone tracking data in your own form used in project.
Use proposed table in case you have no special form for milestone tracking
<number>

## Slide 7
Working on UI in Java base
Starting database connection
Plans for future Reporting Period
<number>

## Slide 8
Thanks for attention
<number>
Notes: <number>